The perfect SCRUM schedule
A totally biased view on SCRUM optimization that may or may not apply to you...
At 29.03.2022 by Daniel Schier

---
Introduction

---
Introduction
Daniel Schier
- Open Source enthusiast
- Organizer of DDOSUG, Ansible Meetup Dresden
- Contributor to various FOSS projects
- Meetups, Conferences, Cats, Penguins, Cookies
- Contact:
  - twitter.com/dschier_wtd
  - linkedin.com/u/dschier
  - github.com/dschier-wtd

---
SCRUM (how most do it)

---
SCRUM (how most do it)
- You are doing:
  - biweekly sprints
  - Daily SCRUM
  - Planning
  - Reviews
  - Refinement
  - Retrospective

---
SCRUM (how most do it)
- Most likely these are:
  - Mandatory
  - Moderated
  - Scheduled
  - Time-boxed
  - Synchronous

---
Chances are high, that’s an issue!

---
SCRUM (how I do it)

---
- Bi-Weekly sprints, but:
  - Switching Sprint focus between Feature and Refinement/Tech Debt./Bugs
  - At least one Story from Retrospective
  - EVERY Task is in the sprint
    - Yes, the leader tasks, too
    - Yes, Job interviews, too
  - Events are planned for humans
  - Each week is “the same”

---
- SCRUM Events:
  - All events are voluntary
  - All events before lunch
  - Daily at the start of the day
  - Planning at start of the week
  - Close Ups at end of the week
  - Learning Time included
  - …

---
- Daily SCRUM:
  - Asynchronous
  - Agreed Start of the day
  - Talk > Board (in fact, you don’t need the board)

---
- Review:
  - Recording
  - Public
  - Summary via Blog
  - Transparent
  - Invite ALL peers
  - Focus on “what happened”

---
- Learning Pill:
  - Learn to train
  - Recording
  - Summary via Blog
  - Invite all users
  - Focus on “How to use”

---
- Retrospective:
  - Iterate your processes
  - Gather real Feedback
  - Trust and Play
    - Praise game
    - Learn about each other
  - Teach something new
    - 3M breaks
    - Prioritization
    - Speed reading

---
Last words
SCRUM is not about SCRUM, it’s about the people!

---
Questions & Answers
Learning something new starts with asking a question.